Deliverable D01: Planning Report

-

Group E8.02

## 

Github Repository: <https://github.com/JStockwell/Acme-One-E8.02>

Members:

* Gregorio Ortega Soldado ([greortsol@alum.us.es](mailto:greortsol@alum.us.es))
* Alejandro Manuel Gestoso Torres ([alegestor@alum.us.es](mailto:alegestor@alum.us.es))
* Jaime Stockwell Mendoza ([jaistomen@alum.us.es](mailto:jaistomen@alum.us.es))
* Pablo Aurelio Sánchez Valenzuela ([pabsanval1@alum.us.es](mailto:pabsanval1@alum.us.es))
* Manuel Cabra Morón ([mancabmor1@alum.us.es](mailto:mancabmor1@alum.us.es))
* Fernando Claros ([ferclabar@alum.us.es](mailto:ferclabar@alum.us.es))

## Fecha: 01/03/2022

# 

# Table of Contents

| 1. Executive Summary 2. Revision Table 3. Introduction 4. Contents 5. Conclusions 6. Bibliography | 2  2  3  3  3  4 |
| --- | --- |

# 

# Executive Summary

# Revision Table

| Revision | Description | Date |
| --- | --- | --- |
| v1.0 | Initial draft of the document | 26/02/2022 |
| v1.1 | Adjustments on the document | 1/03/2022 |

# 

# 

# Introduction

This document is an in depth showcase of our plans regarding time and costs of the sprint at hand, this is a quite pessimistic estimation since we would prefer being ahead of the planified schedule rather than experiencing delays to the estimates. This would definitely not be a critical issue since we have time until the end of the sprint and we could fix it with more effort but it's always better to take possible setbacks into consideration

# Contents

Deliverable 2

| Task | Role | Time | Cost |
| --- | --- | --- | --- |
| Creation and setup of the git repo | Manager | 30 min | 12,5€ |
| Setup of the framework | Developer | 90 min | 135€ (22,5€\*6 devs) |
| Task 001-007 | Developer | 10 min | 15€ (2,5€\*6 devs) |
| Task 008 | Developer | 10 min | 15€ (2,5€\*6 devs) |
| Documentation | Analyst | 180 min | 450€ (75€\*6 devs) |

The cost of the equipment used on this sprint was around 5700€ for a total amount of 5,2€ of amortization per day on 18 days for a total of 93.6€ on the time of the sprint, which would mean a real profit of 533.9€

# Conclusions

This sprint was a short stride compared to what the team will come face to face in the future, while the documentation was cumbersome and took us more than we initially expected and the setup of the framework was quite lengthy, we have high hopes for the next deliverables to run smoothly.

# Bibliography

None consulted